PHASE 1 – Model of Gathering Information

Methods of Data Collection:

- Remote Upload (Client-Provided Equipment)

  - The end-user (e.g., parish staff) scans physical records at the required resolution using their own scanning hardware.

  - OrthodoxMetrics provides a secure login PIN and upload portal linked to their parish ID.

  - Files are transmitted via encrypted upload to OrthodoxMetrics servers, where they are automatically tagged and queued for processing.

- Portable Scanner Deployment

  - OrthodoxMetrics ships pre-configured portable scanners to churches that lack scanning capabilities.

  - Devices can be preloaded with OrthodoxMetrics software to automatically upload scanned images once connected to the internet.

  - Optionally, scanners may support direct cloud sync, reducing the need for manual file handling.

- On-Site Data Capture (Local Operations)

  - For local or partnered churches, OrthodoxMetrics field staff visit the site.

  - Staff perform high-resolution scanning and verification on location.

  - Metadata (e.g., parish, record type, language, year range) is entered immediately into the intake system.

Phase 2 — Quality Assessment of Church Records

Objective:

Evaluate, enhance, and quantify the usability of scanned church records before full translation or data entry begins.

Process Overview:

- Initial Record Evaluation

  - Each batch of uploaded or scanned records is automatically analyzed using AI-based visual assessment tools.

  - The system determines the percentage of legible and complete records, factoring in clarity, damage, ink bleed, and handwriting quality.

  - Results are summarized into a “translation viability score” that indicates whether the records warrant translation and indexing.

- Image Enhancement & Restoration

  - All images are processed through OrthodoxMetrics’ image enhancement pipeline, which can include:

    - De-skewing and alignment correction

    - Contrast and brightness optimization

    - Noise reduction and sharpening

    - Optional OCR pre-processing for future translation workflows

  - Enhanced images are stored alongside originals for audit and traceability.

- Quality Report & Recommendations

  - The system generates a detailed quality report for the church, summarizing:

    - Total records scanned

    - Estimated percentage viable for translation

    - Recommended next steps (e.g., re-scan, proceed to translation, or archive)

  - OrthodoxMetrics staff or AI agents review the report with the parish to plan Phase 3.

Phase 3 — Translation & Data Structuring

Objective:

Transform validated records into structured, standardized digital data ready for display and search within the OrthodoxMetrics platform.

Process Overview:

- Record Categorization & Template Matching

  - Based on the types of records submitted (e.g., baptism, marriage, funeral), OrthodoxMetrics automatically groups files into pre-built record templates.

  - Each template includes standardized field mappings derived from prior projects (e.g., First Name, Date of Birth, Clergy, Witnesses).

  - This ensures data consistency across parishes and enables faster indexing, reporting, and cross-database searching.

- Custom Record Sets

  - Churches that submit unique or region-specific record types can define custom record fields through the OrthodoxMetrics data structuring platform.

  - These records are integrated seamlessly into the system under OrthodoxMetrics’ standard pricing model, ensuring predictable costs for customization.

  - Optional review by OrthodoxMetrics staff helps validate field logic and schema integrity.

- Interactive Record Design (UI Customization)

  - Churches can choose how their records appear through a visual UI provided by OrthodoxMetrics.

  - The platform allows customization of field visibility, order, language, and color theme, offering a blend of data structure and presentation flexibility.

  - All configurations are saved as structured templates, ensuring consistent display across web, tablet, and future offline versions.

Phase 4 — Processing, Translation & Delivery Coordination

Objective:

Ensure timely, transparent, and high-quality processing of records through translation, data verification, and delivery, while maintaining close client communication.

Process Overview:

- Turnaround & Client Participation

  - Project timelines depend largely on each church’s ability to complete the initial scanning phase.

  - OrthodoxMetrics provides step-by-step guides, best practices, and technical support to help clients move through this early stage efficiently.

  - Our experience with prior churches allows us to minimize downtime and streamline intake.

- Expedited Processing Options

  - Churches may request expedited service for faster translation and data processing.

  - Expedites are available only once OrthodoxMetrics has received the full batch of records, ensuring a fair and efficient workflow.

  - Additional fees apply based on record volume and complexity.

- Standard Timeframes

  - For projects exceeding 1,000 records in standard categories (baptism, marriage, funeral), allow approximately 6–8 weeks for completion.

  - Larger or more complex archives may require extended timelines to ensure the highest translation and indexing quality.

- Client Communication & Transparency

  - From start to finish, each church maintains a direct line of communication with OrthodoxMetrics.

  - Clients receive regular progress updates through the OrthodoxMetrics dashboard or email, including milestones such as:

    - Intake completion

    - Quality assessment results

    - Translation status

    - Final data preview and delivery

  - Churches can contact their assigned representative at any time for updates or clarifications.

Phase 5 — Delivery, Archival & Ongoing Access

Objective:

Provide churches with flexible, secure, and permanent access to their digitized records through hosted, embedded, or offline delivery options.

Delivery Options:

- Integration with Existing Church Websites

  - OrthodoxMetrics can embed the digitized record interface directly into a church’s existing website.

  - Integration options include:

    - Embedded widgets or iframes

    - API endpoints for dynamic data retrieval

    - Custom-styled record browsers that match the church’s branding

  - This option ensures seamless access for parishioners and staff within their current web environment.

- Offline Access Package (Downloadable Archive)

  - For parishes requiring local-only or backup access, OrthodoxMetrics offers a secure, downloadable offline package.

  - Delivery formats include:

    - PDF Compilations – organized by record type and date

    - Local Web Viewer – lightweight, browser-based interface for viewing data without internet access

    - Portable Database (MySQL Express or SQLite) – ideal for small to medium datasets

  - All offline versions are encrypted and can be accessed using the same secure login credentials issued during onboarding.

- Hosting on OrthodoxMetrics.com

  - OrthodoxMetrics can fully host and manage the church’s digital archive on its platform.

  - Hosted records benefit from:

    - Continuous backups

    - Version history and audit trails

    - Secure user-based access control

    - Integration with future OrthodoxMetrics tools and dashboards

  - This option provides the highest level of uptime, security, and scalability for long-term preservation.